# ElegAI  Project Documentation

## 1. Document Information

| Field | Value |
| --- | --- |
| Project | ElegAI — AI-Powered Bridal & Formal-Wear E-Commerce Platform |
| Date | October 12, 2026 |
| Version | 1.0 |
| Prepared by | ElegAI Development Team |
| Status | Active / Delivered (MVP) |
| Repository | github.com/grtxepp/ElegAI_Finale |

## 2. Meetings Log

| # | Date | Attendees | Agenda | Decisions / Action Items |
| --- | --- | --- | --- | --- |
| 1 | 2026-09-05 | Team, Adviser | Project kick-off, scope definition | Choose bridal & formal-wear niche; confirm MVP scope (no real payments) |
| 2 | 2026-09-12 | Team | Requirements, target users, feature list | Finalize customer + admin feature sets; select tech stack |
| 3 | 2026-09-19 | Team | System architecture & database design | Approve layered architecture (routes → controllers → repositories); schema draft |
| 4 | 2026-09-26 | Team | AI feature design | AI Stylist with reasoned recommendations; body-positive rules |
| 5 | 2026-10-03 | Team | Security review | Add Turnstile CAPTCHA, rate limiting, JWT hardening |
| 6 | 2026-10-10 | Team | AI provider strategy | Adopt free-first provider ladder; add image generation fallbacks |
| 7 | 2026-10-17 | Team | Deployment & documentation | Deploy via Back4app Containers; finalize docs |

## 3. Problem

Bridal and formal-wear shopping has real friction on both sides of the market:

Overwhelming choice — Customers face hundreds of gowns, suits, barongs, and

accessories and struggle to filter down to items that match their occasion, style,

color, fit, and budget.

No guidance online — Traditional e-commerce returns a flat list of products with

no explanation of *why* an item suits the buyer. Physical boutiques provide a stylist;

online stores usually do not.

Fit and body sensitivity — Sizing and fit are critical for formal wear, yet online

tools rarely account for measurements — and must do so without commenting on the

customer's body.

Occasion-specific needs — Weddings, debuts, graduations, and corporate events each

demand different formality levels that generic filters do not capture.

Boutique operations — Small boutiques lack affordable tooling to manage inventory,

orders, and customers online.

Goal: build an affordable, AI-assisted online formal-wear platform that guides

customers to the right products with clear reasons, while giving the boutique a full

management console.

## 4. Proposed Solutions

| Problem | Proposed Solution |
| --- | --- |
| Overwhelming choice | AI Stylist chatbot that narrows the catalog through conversation |
| No guidance | AI recommendations with explicit reasons ("matches your Elegant style", "fits your A-Line preference") |
| Hard to visualize | Outfit image generation so customers can preview a look |
| Fit concerns | Measurement + preference profile feeding the recommendation engine (body-positive rules) |
| Occasion needs | Occasion-aware filtering (Wedding, Debut, Corporate, etc.) |
| Boutique operations | Admin console: products, inventory, orders, customers, dashboard |
| Reach | PWA + native React Native app for the same backend |
| Trust & abuse | JWT auth, bcrypt, CAPTCHA, rate limiting, Helmet, CORS |

Core solution — the AI Stylist: the customer describes what they need (or uploads an

optional photo). The backend sends the preferences plus a live snapshot of the real

catalog to an LLM, which returns a strict JSON list of up to **6 real catalog products

with reasons**. Every recommendation is validated against the database, and the system

degrades gracefully to a deterministic rule-based engine if no AI provider is available.

## 5. Architecture & Diagram

ElegAI is a layered monolith — one small deployable application, not a fleet of

microservices. Responsibilities are separated so UI, API logic, and persistence can

change independently.

Request flow (example — AI recommendation):

sequenceDiagram

participant U as Customer (Web/Mobile)

participant A as Express API

participant S as AI Service

participant P as AI Provider

participant D as Database

U->>A: POST /api/stylist/recommend (prefs + optional photo)

A->>D: Load real product catalog snapshot

A->>S: buildRecommendationPrompt(prefs, catalog)

S->>P: Request strict JSON (≤6 items)

P-->>S: Candidate recommendations

S->>D: Validate product_ids exist

S-->>A: Verified recommendations (+ reasons)

A-->>U: JSON results (fallback engine on error)

Layer rules

Frontend never touches the database and holds no secrets.

routes/ declare endpoints · controllers/ handle HTTP · repositories/ own SQL ·

services/ hold cross-cutting logic (AI, recommendations).

API keys (Gemini/OpenAI/Pollinations/Horde), JWT_SECRET, and the Turnstile secret

live only in backend environment variables.

## 6. Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | React 18, Vite, Tailwind CSS, React Router, Axios, Lucide icons |
| Backend | Node.js (≥18), Express 4, REST API |
| Database | TiDB Cloud Serverless (MySQL-compatible); MySQL/MariaDB locally (mysql2) |
| Auth | JWT (jsonwebtoken), bcrypt (bcryptjs) |
| Security | Helmet, CORS, express-rate-limit, Cloudflare Turnstile CAPTCHA |
| AI — text | Google Gemini API (primary), OpenAI API (fallback) |
| AI — images | Gemini image → OpenAI gpt-image → Pollinations (Flux) → Stable Horde |
| Uploads | Multer (MIME + size validated) |
| Mobile | React Native + Expo (mobile/); installable PWA |
| Container | Single Dockerfile (Vite build + Express runtime, SERVE_FRONTEND=true) |
| Hosting | Back4app Containers (free tier) |
| Tooling | Git/GitHub, npm |

## 7. Advantages and Disadvantages

### Advantages

Guided discovery — recommendations come with reasons, not just a product grid.

Real, validated results — every suggested item exists in the actual catalog.

Never breaks — provider fallback chain + offline rule-based engine keep it working

with zero API keys.

Free-first AI — free image providers (Pollinations, Stable Horde) reduce cost.

Body-positive by design — hard rule: never comment on the customer's body.

Full-stack completeness — storefront, admin console, PWA, and native app.

Clean architecture — layered, testable, easy to extend.

Security conscious — hashed passwords, CAPTCHA, rate limits, no secrets in frontend.

Single-container deploy — one URL, low RAM, cheap/free hosting.

### Disadvantages

AI cost/quota limits — real Gemini/OpenAI image generation is paid; free tiers are

rate-limited or blocked (limit: 0).

Free image latency — Stable Horde can take ~1–2 minutes per image.

No real payments — checkout is simulated (COD / GCash / Card demo).

No virtual try-on — recommendations and generated looks, but no AR fitting.

In-memory rate limiter — fine for one instance; needs Redis at scale.

Password reset — dev mode returns the link (no mail server wired up).

Single-instance DB limits — TiDB Serverless tier has connection/throughput caps.

Content moderation — generated images may need filtering for production use.

## 8. Competitors and Uniqueness

Competitive landscape

| Category | Examples | Gap ElegAI fills |
| --- | --- | --- |
| Global fashion e-commerce | ASOS, Zalando, Zara | Generic filters; no formal-wear stylist, weak occasion logic |
| AI stylists | Stitch Fix, Zalando Assistant | Subscription/foreign-focused; not PH formal wear |
| Rental/try-on | Rent the Runway | Rental model; not a boutique storefront + admin suite |
| Marketplace (PH) | Shopee, Lazada | Vast, unfocused; no curated bridal/formal guidance |
| Local boutiques | Facebook/IG shops | No catalog system, AI, or order management |

What makes ElegAI unique

Niche focus — Philippine bridal & formal wear (gowns, suits, barongs, accessories).

AI stylist + chatbot + generated outfit preview in one experience.

Reasoned, catalog-validated recommendations — not generic "you may like".

Occasion + measurement + style matching tailored to formal wear.

Zero-cost resilience — works fully with no AI keys (deterministic engine).

Boutique-in-a-box — storefront, admin console, PWA, and mobile app from one backend.

## 9. Strategy and Use of AI

AI strategy: "free-first, always-available, always-honest."

Provider ladder for text — Gemini → OpenAI → local rule-based engine. The system

auto-detects which key is present and falls back on any failure, so the app never

returns an error to the customer.

Provider ladder for images — Gemini image → OpenAI gpt-image → Pollinations

(Flux, free) → Stable Horde (free, no signup) → clean 503 only if all fail.

Structured, verifiable output — the LLM is instructed to return strict JSON;

results are validated against real product_ids before being shown.

Grounding — recommendations are constrained to a live snapshot of the actual

catalog, preventing hallucinated products.

Ethical guardrails — hard rules forbid body comments; suggestions focus on the

garment and occasion.

Cost control — expensive models are tried only when configured; free providers

keep the image feature working at no cost for demos and students.

Graceful degradation — no key, quota exhausted, or provider outage all resolve to

a working experience (rule-based recommendations / free image renderers).

Where AI is used

AI Stylist chat (/api/chatbot/*) — conversational shopping assistant.

Recommendations (/api/stylist/recommend) — preference + optional photo → ranked,

reasoned products.

Image generation — prompts built from the chosen outfit, rendered by the ladder.

Preference parsing — free-text requests converted into structured preferences.

## 10. Deployment (summary)

Container: single root Dockerfile builds the React site and runs the Express API

(SERVE_FRONTEND=true) on port 5000.

Host: Back4app Containers (free, no credit card); auto-deploys on git push.

Secrets: provided as environment variables in the host dashboard (never committed —

.env is git-ignored, .dockerignore excludes it from the image).

Health check: GET /api/health → JSON ok.

Recommended order: deploy with CAPTCHA_ENABLED=false, verify, then add the app

domain to the Cloudflare Turnstile allow-list and enable CAPTCHA.